# Acceptance Testing – UAT Execution & Report Submission

| Item | Value |
| --- | --- |
| Date | 04 October 2026 |
| Team ID | [Your Team ID] |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

This document explains the test coverage and open issues of the Script-Controlled ACL project at the time of release to User Acceptance Testing (UAT).

# 2. Defect Analysis

Observations found while comparing the lab instructions with the built solution, grouped by resolution and severity (Severity 1 = most severe).

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 1 | 2 | 3 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 0 | 2 | 2 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 1 | 4 | 5 |

# 3. Test Case Analysis

Number of test cases passed, failed and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Users & Roles | 2 | 0 | 0 | 2 |
| Data Model | 1 | 0 | 0 | 1 |
| Read ACL (admin / no role / bb1) | 3 | 0 | 0 | 3 |
| Create ACL | 1 | 0 | 0 | 1 |
| Write ACL | 1 | 0 | 0 | 1 |
| Delete ACL | 1 | 0 | 0 | 1 |
| Total | 9 | 0 | 0 | 9 |

# 4. Sign-off

Tester: [Your Name]      Date: 03 October 2026      Signature: ______________